Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | BookVerse (BOOK-STORE) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Niharika Mente |
| Sprint-1 | Authentication | USN-2 | As a user, I can log into the application using my email & password to receive a JWT token. | 2 | High | Niharika Mente |
| Sprint-1 | Catalog | USN-3 | As a user, I want to view a responsive grid of available books fetched from the MongoDB database. | 3 | High | Niharika Mente |
| Sprint-1 | Catalog | USN-4 | As a user, I want to search and filter the book catalog by author and genre. | 3 | Medium | Niharika Mente |
| Sprint-2 | Cart Management | USN-5 | As a user, I want to add or remove books from my shopping cart. | 3 | High | Niharika Mente |
| Sprint-2 | Cart Management | USN-6 | As a user, I want my cart to dynamically update the total price when I change book quantities. | 2 | High | Niharika Mente |
| Sprint-2 | Checkout | USN-7 | As a user, I want a secure checkout process to review my order before purchase. | 3 | High | Niharika Mente |
| Sprint-3 | Admin Dashboard | USN-8 | As an admin, I want to access a secure, protected route /admin that standard users cannot see. | 2 | High | Niharika Mente |
| Sprint-3 | Admin Dashboard | USN-9 | As an admin, I want to add, edit, or delete book inventory (CRUD operations) from the dashboard. | 3 | High | Niharika Mente |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 01 Jul 2026 | 05 Jul 2026 | 10 | 05 Jul 2026 |
| Sprint-2 | 8 | 5 Days | 06 Jul 2026 | 10 Jul 2026 | 8 | 10 Jul 2026 |
| Sprint-3 | 5 | 5 Days | 11 Jul 2026 | 15 Jul 2026 | 5 | 15 Jul 2026 |
| Sprint-4 | 2 | 5 Days | 16 Jul 2026 | 20 Jul 2026 | N/A (In Progress) | N/A |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| Sprint-1 | 10 | 5 Days | 01 Jul 2026 | 05 Jul 2026 | 10 | 05 Jul 2026 |
| Sprint-2 | 8 | 5 Days | 06 Jul 2026 | 10 Jul 2026 | 8 | 10 Jul 2026 |
| Sprint-3 | 5 | 5 Days | 11 Jul 2026 | 15 Jul 2026 | 5 | 15 Jul 2026 |

Velocity:

Calculation for BookVerse Team: Imagine we have a 5-day sprint duration, and the velocity of the team (in Sprint 1) is 10 (points per sprint).

Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day):

- Average Velocity (AV) = Total Story Points / Sprint Duration (Days)

- AV = 10 Points / 5 Days = 2 Story Points per Day

(Note: Based on the tracker above, the team completes an average of 1.5 to 2 story points per day, allowing for accurate forecasting for future enhancements like Wishlists or Reviews).